| [Logo] | LORMA COLLEGES College of Computer Studies and Engineering Bachelor of Science in Information Technology | [Logo] |
| --- | --- | --- |

CAPSTONE PROJECT PROGRESS REPORT

GENERAL INSTRUCTIONS Use this format for all progress report submissions. Encode the report clearly and concisely. Submit on or before the deadline set by the adviser. Attach photo documentation as required.

Report Details

| Project / Capstone Title | SmartSpend: An AI-Assisted Multi-Modal Personal Financial Management Application for Filipino Users Using Agentic Large Language Model Architecture |
| --- | --- |
| Report No. | 05 |
| Date Submitted | September 4, 2026 |

Members

| # | Member Name |
| --- | --- |
| 1 | Brix A. Directo — Lead Developer |
| 2 | Cyrille John M. Rubis — UI/UX Designer & Documentation Lead |
| 3 | Djaunathan Albert S. Madayag — Project Manager & QA Lead |

Narrative

Describe the project's current status. Write each part in paragraph form.

1. Tasks Already Completed

What has the team finished since the last report?

Analyzed real device debug data (Debug Log, JSON backup, CSV export from Poco X6 Pro test device) and identified 5 specific bugs: (1) Lightweight Mode analytics: 50/30/20 card, Tax+Savings card, and Allowance Overview were rendering using stale ₱650 income even when income tracking was OFF. Fixed by adding _incomeWalletMode state to AnalyticsScreen and gating all 3 cards on the flag. (2) Logging Consistency scoring formula: activeDays was computed from the user's first logged entry this month — causing 1 entry on Sep 2 to give 25/25 "Logging every active day". Fixed: if first entry is on day 1–7 of month, use full daysPassed (honest). Grace period preserved for mid-month starters (after day 7). Applied to 3 places in score_service.dart. (3) FMS "See breakdown" tap: navigated to Profile top with no scroll. Fixed using static flag ProfileScreen.scrollToFMS + GlobalKey + ScrollController. Now auto-scrolls to FMS section after data loads. (4) AI language detection: AI was replying in Taglish when user wrote in English. Fixed by adding Rule 12 to system prompt and updating persona line. (5) Score history chart: showed 2 data points with no explanation. Added placeholder card explaining scores are recorded on days app is opened. Created GitHub Actions CI/CD workflow (.github/workflows/release.yml): auto-builds all 3 APK variants and creates GitHub Release on version tag push. Built and released v2.9.9 to GitHub. Rebuilt progress reports using exact Lorma BSIT progress report template format. Added UX/Behavioral backlog (8 items) and Document Tooling backlog (8 tools to research) to PROJECT_STATUS.md for future planning.

2. Ongoing Activities

What is currently in progress?

Configuring GitHub Actions secrets (KEYSTORE_BASE64, KEY_PROPERTIES, GOOGLE_SERVICES_JSON, APP_CONFIG_DART) to enable automated release pipeline. Pre-Final Defense preparation: presentation slides and demo flow rehearsal (8–9 minutes per DEFENSE_GUIDE.md). Google Docs manuscript: applying Fixes 11–16 (account type, target population, respondent criteria, validator roles). SUS survey instrument finalization and respondent recruitment coordination.

3. Problems or Challenges Encountered

What issues or roadblocks came up?

GitHub Actions automated release workflow requires 4 secrets to be configured manually in repository settings before it can build — keystore, key.properties, google-services.json, and app_config.dart. These contain signing credentials and API keys that cannot be committed to the repository. Logging Consistency score was giving inflated results (25/25) to users who log on the first day of the month, because activeDays was computed from the first logged entry rather than from the start of the month.

4. Solutions Applied or Actions Taken

How were the above issues addressed?

GitHub Actions: workflow file created and committed. Detailed setup instructions documented in the workflow comments. Once secrets are configured in GitHub Settings → Secrets and variables → Actions, future releases require only: git tag v2.9.X && git push origin v2.9.X Logging Consistency: fixed activeDays baseline to use daysPassed (days elapsed since month start). Grace period retained: if user started logging after the 7th of the month, span from first entry is still used. Applied consistently across FHS full mode, FHS lightweight mode, and FMS (3 locations).

5. Next Steps / Plans Before the Next Report

What will the team do next?

Configure GitHub Actions secrets to enable automated release pipeline. Complete Pre-Final Defense preparation: finalize slides, conduct full 8–9 minute demo rehearsal using DEFENSE_GUIDE.md flow. Apply remaining Google Docs manuscript fixes (Fixes 11–16). Create Figure 1.1 bar chart and obtain validator signatures for Appendix A. Prepare SUS survey instruments and begin respondent recruitment (target: 30 respondents — 20 parents 35–55, 10 young professionals 21–35).

Photo Documentation

Attach clear photos showing actual progress of the project. Each photo should have a short caption describing what is shown. Add more rows if needed.

| [ Insert Photo 1 Here ] | [ Insert Photo 2 Here ] |
| --- | --- |
| Caption: | Caption: |
| [ Insert Photo 3 Here ] | [ Insert Photo 4 Here ] |
| Caption: | Caption: |
| [ Insert Photo 5 Here ] | [ Insert Photo 6 Here ] |
| Caption: | Caption: |

| Group Leader / Representative |  | Janelli M. Mendez, DIT |
| --- | --- | --- |
| Signature over Printed Name |  | Teacher in Charge |