| [Logo] | LORMA COLLEGES College of Computer Studies and Engineering Bachelor of Science in Information Technology | [Logo] |
| --- | --- | --- |

CAPSTONE PROJECT PROGRESS REPORT

GENERAL INSTRUCTIONS Use this format for all progress report submissions. Encode the report clearly and concisely. Submit on or before the deadline set by the adviser. Attach photo documentation as required.

Report Details

| Project / Capstone Title | SmartSpend: An AI-Assisted Multi-Modal Personal Financial Management Application for Filipino Users Using Agentic Large Language Model Architecture |
| --- | --- |
| Report No. | 04 |
| Date Submitted | September 3, 2026 |

Members

| # | Member Name |
| --- | --- |
| 1 | Brix A. Directo — Lead Developer |
| 2 | Cyrille John M. Rubis — UI/UX Designer & Documentation Lead |
| 3 | Djaunathan Albert S. Madayag — Project Manager & QA Lead |

Narrative

Describe the project's current status. Write each part in paragraph form.

1. Tasks Already Completed

What has the team finished since the last report?

Completed a comprehensive documentation audit resolving 30+ inconsistencies across all project documents (CRITICAL: screen count 36→37, service count 23→26, stale model names GPT-4o→GPT-5.6 / Claude 3.5→Claude Fable 5, input modality count 7→6, FMS formula corrected from 3×33.3 pts to 4×25 pts matching code). Implemented 6 AI coverage gaps identified through a systematic audit: (1) Added set_spending_limit agentic action — AI can now set daily/weekly/monthly/yearly spending caps directly from chat; (2) Added add_insurance_policy action — AI can create SSS, PhilHealth, Pag-IBIG, and insurance entries; (3) Added Rule 12 (Taglish triggers) to system prompt for all 31 action types; (4) Budget queries now route to smart model tier (LLaMA 70B/Gemini) instead of fast 8B; (5) set_budget fallback parser added; (6) Auto-categorization rules injected into AI context. Added Financial Management Score (FMS) mini-cards to both Home screen (compact strip) and Analytics screen (full breakdown after FHS section). FHS "Unmeasured" label added when income is not set (grey chip, dashed bar). Fixed ScanReviewScreen code duplication — removed 295-line embedded class from smart_camera_screen.dart, replaced with import of standalone file. Fixed recurring transaction "Add Recurring" button — now saves entry directly without navigating to an empty screen. Rebuilt SMARTSPEND_FINAL_V5.docx (17 sections, 63 refs, 7 images). Action count updated 29→31 across all 12 documentation files. Released v2.9.8 to GitHub with 3 APK variants.

2. Ongoing Activities

What is currently in progress?

Manuscript revision: Chapters 1–4 complete in SMARTSPEND_REVISED_MANUSCRIPT.md. Google Docs version pending Fixes 11–16 from MANUSCRIPT_GUIDE.md (account type flexibility, target population reframing, respondent criteria, validator roles). Pre-Final Defense preparation: demo flow rehearsal (8–9 minutes per DEFENSE_GUIDE.md Part 2), presentation slides in progress. SUS survey instrument finalization for Week 7 administration.

3. Problems or Challenges Encountered

What issues or roadblocks came up?

Multi-item AI logging was silently failing for messages with typos (e.g. "spen 30 for transport") — max_tokens estimate was too low and the multi-item detection regex did not catch common Filipino spelling variants. The 50/30/20 analytics card and income-based overview cards were rendering in Lightweight Mode using stale income data (₱650 set months ago), producing meaningless percentages for a student user with income tracking OFF.

4. Solutions Applied or Actions Taken

How were the above issues addressed?

Multi-item fix: broadened verb detection regex to catch typos (spen, spe, nagastos, ginastos); added connector-aware detection (comma/and); scaled token budget 800–1200 by item count; multi-item messages now route to smart tier model instead of fast 8B. System prompt Rules 1+2 updated with explicit examples. Lightweight Mode fix: added _incomeWalletMode state field to AnalyticsScreen, loaded from DB on _loadData(). All 3 income-dependent cards (50/30/20, Tax+Savings, Allowance Overview) gated on _incomeWalletMode flag.

5. Next Steps / Plans Before the Next Report

What will the team do next?

Week 5: Configure GitHub Actions secrets (KEYSTORE_BASE64, KEY_PROPERTIES, GOOGLE_SERVICES_JSON, APP_CONFIG_DART) for automated release pipeline. Apply Google Docs manuscript fixes (Fixes 11–16): account type flexibility, target population reframing, respondent criteria, validator roles. Create Figure 1.1 bar chart (BSP financial literacy data) and insert in Google Docs. Obtain validator signatures on Appendix A validation certificates. Complete Pre-Final Defense presentation slides and conduct full rehearsal.

Photo Documentation

Attach clear photos showing actual progress of the project. Each photo should have a short caption describing what is shown. Add more rows if needed.

| [ Insert Photo 1 Here ] | [ Insert Photo 2 Here ] |
| --- | --- |
| Caption: | Caption: |
| [ Insert Photo 3 Here ] | [ Insert Photo 4 Here ] |
| Caption: | Caption: |
| [ Insert Photo 5 Here ] | [ Insert Photo 6 Here ] |
| Caption: | Caption: |

| Group Leader / Representative |  | Janelli M. Mendez, DIT |
| --- | --- | --- |
| Signature over Printed Name |  | Teacher in Charge |