SmartSpend

Master Bug & Issue Tracker

Lucid Frame  •  v2.2.0  •  April 2026

Lead Dev: Brix A. Directo  |  Platform: Android (Flutter)

Issue Summary

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| 3 issues | 8 issues | 15 issues | 12 issues |

Total tracked: 38 issues  |  Compiled from: bug list, in-app chat logs, dev notes, and app documentation

# 🔴 CRITICAL — Fix Before Any Demonstration

These issues cause data leakage between accounts and corrupt the fundamental integrity of the app.

| # | Severity | Issue / Description | Affected Area | Status |
| --- | --- | --- | --- | --- |
| 1 | CRITICAL | Data isolation / data leakage — shared SQLite DB causes data from other accounts and Demo Mode to appear in current user's account and vice versa | DB / Auth | Open |
| 2 | CRITICAL | No per-user database — SQLite is not namespaced per UID; must use smartspend_<uid>.db or equivalent isolation strategy | DB / Auth | Open |
| 3 | CRITICAL | Demo Mode data bleeds into real accounts — demo must use a completely separate, non-synced database | DB / Demo | Open |

# 🟠 HIGH — Core Functionality Broken

These issues break key features or compromise authentication and sync behavior.

| # | Severity | Issue / Description | Affected Area | Status |
| --- | --- | --- | --- | --- |
| 1 | HIGH | DB context not switched on account change — old DB instance remains active; must close previous DB and reinit with new UID on every account switch | DB / Auth | Open |
| 2 | HIGH | AI not synced with DB — AI only recalls chat history, not actual DB state; new transactions added via OCR/Voice/Scan/Manual are invisible to AI unless forced to re-check | AI / DB | Open |
| 3 | HIGH | Biometric login appears on login screen before any account is registered — biometric should only appear after first successful login | Auth / UI | Open |
| 4 | HIGH | App auto-logs in user persistently even after app is fully closed for a long period — no session timeout or logout behavior | Auth | Open |
| 5 | HIGH | Chat history vanishing — latest AI chat being replaced by older chats; history not persisting correctly | AI / DB | Open |
| 6 | HIGH | Data not syncing to second device on login — only profile syncs; transactions, budgets, goals, and other data do not carry over | Sync / Cloud | Open |
| 7 | HIGH | Local ↔ Cloud sync inconsistency — SQLite and Firebase Firestore fall out of sync; sync triggers not reliable after every write | Sync / Cloud | Open |
| 8 | HIGH | No conflict resolution logic — no strategy for handling simultaneous updates from multiple devices (e.g. last-write-wins, timestamp merge) | Sync / Cloud | Open |

# 🟡 MEDIUM — Feature Issues & UX Bugs

These affect correctness, usability, and user trust but are not immediately catastrophic.

| # | Severity | Issue / Description | Affected Area | Status |
| --- | --- | --- | --- | --- |
| 1 | MEDIUM | Budget system bugs — budgets not updating correctly; Education and Capstone categories not reflecting; AI sets incorrect monthly totals instead of true daily budget values | Budget | Open |
| 2 | MEDIUM | Inconsistent data across features — AI, Analytics, Dashboard, and Transactions show different figures; DB must be enforced as single source of truth | All Features | Open |
| 3 | MEDIUM | Input pipeline inconsistency — OCR, Voice, Barcode, and Manual inputs behave differently; all must pass through standardized pipeline: Input → AI → Validation → DB | Input / AI | Open |
| 4 | MEDIUM | Duplicate entries — same transaction can be recorded multiple times; need similarity detection (amount + date + item) with user confirmation before saving | DB / Input | Open |
| 5 | MEDIUM | No data validation before saving — negative values, missing required fields, and invalid categories are not caught | DB / Input | Open |
| 6 | MEDIUM | Offline / online handling missing — no queuing of unsynced data, no auto-sync on reconnect, no sync status indicator shown to user | Sync / UX | Open |
| 7 | MEDIUM | Floating FAB persists over other screens and keyboard — especially intrusive in AI chat screen when typing | UI/UX | Needs Verification |
| 8 | MEDIUM | AI answers in wrong language — AI sometimes responds in Tagalog/Filipino when user is speaking English; language detection and prioritization broken | AI / UX | Needs Verification |
| 9 | MEDIUM | Markdown rendering broken — bold (**text**) and other formatting displays as raw symbols in AI chat, Analytics insights, and Home AI Insights | UI / AI | Open |
| 10 | MEDIUM | Net Worth logic incorrect for students — formula (income − expenses) produces nonsensical results for students with ₱0 income; should account for account type and explain the value to user | Analytics / UX | Open |
| 11 | MEDIUM | Income / budget only supports monthly frequency — no daily, weekly, bimonthly, or custom schedule (e.g. Monday–Friday allowance) options for income or budget periods | Budget / Income | Open |
| 12 | MEDIUM | No savings goal context — goals lack a purpose/reason field (e.g. saving for loan repayment, target purchase); goals should be linkable to a motivation | Goals | Open |
| 13 | MEDIUM | Graphs not verified against actual DB data — chart outputs may not accurately reflect what is recorded in the database | Analytics | Open |
| 14 | MEDIUM | No account-type-aware onboarding income setup — setup wizard exists but may not properly differentiate income vs allowance vs budget based on selected account type | Onboarding | Needs Verification |
| 15 | MEDIUM | API keys exposed in source code — Groq API key hardcoded in llm_service.dart and ai_chat_service.dart; must be proxied through a backend for security | Security | Open |

# 🔵 LOW — Improvements & Polish

These are quality-of-life, tooling, and completeness issues.

| # | Severity | Issue / Description | Affected Area | Status |
| --- | --- | --- | --- | --- |
| 1 | LOW | AI screen missing input shortcut — no '+' button beside voice button to access OCR, Barcode Scan, and Image Upload directly within AI chat | AI / UX | Open |
| 2 | LOW | No built-in debug mode — no in-app debug panel; restrictions not reducible for testing; no way for AI to inspect/log system state freely | Dev Tools | Open |
| 3 | LOW | No centralized error logging — DB, AI, sync, and UI errors not aggregated; no export/copy functionality for logs | Dev Tools | Open |
| 4 | LOW | User-facing errors not communicated clearly — failures shown without actionable messages or retry options | UX / Error Handling | Open |
| 5 | LOW | No bulk actions or full reset — no multi-select delete for transactions; no full data wipe with keyword confirmation for testing | UX / Dev Tools | Open |
| 6 | LOW | Performance / pagination missing — potential slowdowns with large datasets; no pagination on transaction lists or DB queries | Performance | Open |
| 7 | LOW | No structured testing approach — no functional, usability, or edge-case tests defined or implemented | Testing | Open |
| 8 | LOW | Overall system consistency — multiple desync points across DB, AI, UI, and cloud sync; behavior is unpredictable across features | All | Open |
| 9 | LOW | No static startup personalization — should prompt new users for country, account type, income type/frequency on first login to eliminate any static placeholder data | Onboarding | Needs Verification |
| 10 | LOW | UI clunkiness and refresh delays — screens do not update in real-time after DB changes; navigation and responsiveness need improvement | UI/UX | Open |
| 11 | LOW | Currency options — BRL and other currencies listed in docs as supported; verify they actually appear and work correctly in currency picker UI | Currency | Needs Verification |
| 12 | LOW | Encryption and security audit — app security beyond Firestore rules not documented; need review of local SQLite encryption, data-in-transit, and key storage | Security | Open |

## Notes

- 'Needs Verification' = documented as implemented but reported as broken — requires code review to confirm.

- 'Open' = confirmed bug or missing feature that needs to be built/fixed.

- Fix order recommendation: CRITICAL → HIGH → MEDIUM → LOW.

- Start with data isolation (#1–3) as all other fixes depend on stable, isolated data per account.

Last updated: April 2026  •  Source: SmartSpend bug list v2, chat logs, dev notes, documentation.md